MakeMy Task — App Rename Plan

Renaming "Job Popper" to "MakeMy Task" without changing the package name / bundle ID  ·  Prepared for review before implementation

# 1. What this covers

This document explains exactly what will change — and what will deliberately stay the same — to rename the app from “Job Popper” (JobPopper / JobPoper / Jobpoper) to “MakeMy Task” everywhere a user sees it, without touching the package name or bundle identifier that both stores already have on file for the live app.

Nothing is changed yet. This is a plan for your review. No code, config, or store listing will be touched until you approve it.

# 2. What will NOT change

These are the technical identifiers the stores use to recognize your app as the same app you already published. Changing any of these would make Google/Apple treat it as a brand-new app (losing your reviews, install base, and update path), so they stay exactly as-is:

- iOS Bundle ID: com.appcrafters.jobpoper

- Android Package name: com.anonymous.Jobpoper

- App slug / URL scheme: jobpoper (used for deep links, e.g. jobpoper://)

- Firebase config files (google-services.json, GoogleService-Info.plist) — tied to the package/bundle ID above

- Internal storage keys and Android notification channel IDs (e.g. @jobpoper_device_id, jobpoper_default) — invisible to users; renaming risks breaking upgrades for existing installs

# 3. What WILL change — in-app and codebase text

Everywhere the name “Job Popper” / “JobPopper” / “JobPoper” appears as visible text, it will be replaced with “MakeMy Task”:

| File | Current text | New text |
| --- | --- | --- |
| app.json → expo.name | "Job Popper" | "MakeMy Task" |
| src/components/Header.tsx | In-app header title: “JobPopper” | “MakeMy Task” |
| RegisterScreen.tsx | Brand text “JobPopper” + heading “Join JobPopper 🚀” | “MakeMy Task” / “Join MakeMy Task 🚀” |
| IntroScreen.tsx | Onboarding line: “…with Jobpopper, every task pays.” | “…with MakeMy Task, every task pays.” |
| FcmHandler.native.tsx | Push notification fallback title: “JobPoper” | “MakeMy Task” |
| app.config.js | iOS permission text: “…updates on JobPoper.” | “…updates on MakeMy Task.” |
| androidNotificationChannels.ts | Notification channel description: “General JobPoper notifications” | “General MakeMy Task notifications” |
| LoginScreen.tsx | Commented-out brand text (not currently shown) | Updated for consistency, still commented out |

The most important line above is app.json → expo.name. That single field controls the app's display name under the icon on the home screen, on both iOS and Android.

# 4. Two different “names,” two different processes

There are actually two separate things called “the app name,” and they're changed in different places:

## A. The on-device name (icon label + in-app text)

This comes from app.json and the hardcoded screen text listed in Section 3. Changing it requires building a new app version and submitting that build to both stores — existing users only see the new name once they update the app.

## B. The store listing name (what people see in the Play Store / App Store before installing)

This is edited directly in each store's console and does NOT require a new build. It can be changed independently, any time.

Recommended order Change the store listing name (Section 6) and ship the new build with the updated in-app name (Section 5) around the same time, so the name is consistent everywhere at once.

# 5. Build & release checklist (so the update goes out cleanly)

Because this app is already live on both stores, the rename must go out as a normal app update, not a fresh install:

- Apply the text changes from Section 3.

- Bump the version: app.json → version (e.g. 1.4.0 → 1.4.1), ios.buildNumber (currently 1.0.17), and android.versionCode (currently 16). Stores reject a re-submission with an unchanged build number.

- Rebuild with EAS (or your usual build pipeline) for iOS and Android.

- Submit the new build to TestFlight / Internal testing first, confirm the new name shows correctly under the app icon and inside the app, then promote to production.

- Once the build is live, existing users will see the new name after they update; new installs see it immediately.

# 6. Changing the store listing display name

## Google Play Console

- Play Console → select the app → Store presence → Main store listing.

- Update the “App name” field to MakeMy Task.

- Save, then submit the update for review.

- Typically visible on the Play Store within a few hours to a couple of days. The app keeps working normally for existing users the whole time.

## Apple App Store Connect

- App Store Connect → select the app → General → App Information → Localizable Information → Name.

- Update the Name field to MakeMy Task. This also has a separate “subtitle” field if you want to adjust that.

- If the Name field is locked/greyed out, it means it's tied to the current live version — create a new version (this pairs naturally with the build in Section 5) and the field unlocks for editing, then submit for review.

- The bundle ID stays untouched throughout — all existing builds and users remain linked to the same app record.

# 7. Next step

Once you review and approve this plan, I'll:

- Apply all the text changes in Section 3

- Bump the version numbers per Section 5

- Leave the actual store console changes (Section 6) and build submission to you, since those require your developer account access — I can walk you through each screen if useful