MAKEMY TASK / JOBPOPER

Phone Verification Flow Redesign

Moving OTP out of signup and into in-app action gates

Implementation Plan — for review before coding

App: Expo / React Native 0.81 (jobpoper v1.4.5, live in stores)

Backend: Node / Express / MongoDB (jobpoper_backend)

Status: Draft v1 — awaiting sign-off

# Contents

# 1. Executive Summary

Today a new user cannot finish signup without receiving a Twilio SMS code. That puts the highest-friction, highest-cost step in front of the very first screen, before the user has seen any value, and it means every failed SMS delivery is a lost registration.

This plan moves phone verification out of signup and into the app, attached to the specific actions where a verified number actually matters:

- Posting a task

- Contacting a task poster (tapping the phone number / Call)

- Showing interest in a task

- Creating a business profile

After the change, signup is Phone → PIN → Profile. The first time a user attempts one of the gated actions, a bottom sheet appears explaining why verification is needed. Tapping the button sends the OTP and, in the same sheet, swaps to a 6-digit entry view. On success the sheet closes and the original action resumes automatically — the user is not bounced to another screen and does not lose their form data.

### What this plan asks you to accept

- Backend changes are required. The current /auth/register endpoint refuses to create a user unless a verified PhoneVerification record already exists. Signup literally cannot work without OTP until that check is removed.

- One security bug must be fixed first. The OTP 000000 is currently accepted for any phone number in production. Details in Section 4 — this is a blocker.

- A one-line DB migration runs before deploy. Every existing user is marked isPhoneVerified: true, so no live user is ever interrupted by the new sheet.

- No existing endpoint is removed or changed in a breaking way. Users still running v1.4.5 from the stores keep working exactly as they do today.

Why this is safe

The three OTP endpoints used by the old app build (/auth/send-verification, /auth/resend-verification, /auth/verify-phone) and the entire Forgot-PIN flow are left untouched. Only /auth/register loosens a condition, and new endpoints are added alongside. Nothing that a shipped build depends on is deleted.

# 2. Current State — Verified Audit

Everything in this section was read directly from the two repositories. File paths and line numbers are accurate as of this audit.

## 2.1 The signup flow as it exists today

SignupPhoneScreen.tsx

|- dispatch(setPhoneNumber(E164))

|- dispatch(sendPhoneVerification)  --->  POST /api/auth/send-verification  [public]

|        . rejects if User.findOne({ phoneNumber }) exists

|        . TwilioService.sendVerificationCode() -> writes PhoneVerification doc

+- navigate('PhoneVerificationScreen', { isSignup: true, phoneNumber })

PhoneVerificationScreen.tsx

|- 6 boxes, auto-verify on 6th digit, 60s resend countdown

|- dispatch(verifyPhone)            --->  POST /api/auth/verify-phone       [public]

|        . TwilioService.verifyCode() -> PhoneVerification.isVerified = true

+- navigate('CreatePinScreen')

CreatePinScreen.tsx

|- enter PIN -> confirm PIN

|- dispatch(registerUser)           --->  POST /api/auth/register           [public]

|        . HARD GATE: TwilioService.isPhoneVerified(phone) must be true  <== the blocker

|        . creates User with isPhoneVerified: true (hardcoded)

|        . returns JWT

+- dispatch(getCurrentUser) -> BasicProfileScreen (or HomeTabs if complete)

Note

The hard gate on line 218 of controllers/authController.js is the single reason signup cannot currently skip OTP. It is the first thing this plan changes.

## 2.2 Backend endpoints in scope

| Endpoint | Auth | What it does today | Plan |
| --- | --- | --- | --- |
| POST /auth/send-verification | Public | Sends OTP. Rejects if the number is already a registered User. | Unchanged. Still used by old app builds. |
| POST /auth/resend-verification | Public | Same as above, different message. | Unchanged. |
| POST /auth/verify-phone | Public | Verifies code, flips PhoneVerification.isVerified. Returns no token. | Unchanged. |
| POST /auth/register | Public | Requires a verified PhoneVerification record. Sets isPhoneVerified: true hardcoded. | MODIFIED — gate removed, flag derived instead of hardcoded. |
| POST /auth/check-phone | Public | Returns { exists, isActive }. | Unchanged — but now used earlier by SignupPhoneScreen. |
| POST /auth/login | Public | Phone + PIN. No OTP. Blocks inactive accounts. | Unchanged. |
| POST /auth/forgot-password/send-otp | Public | Forgot-PIN OTP. Separate code path. | Unchanged — do not touch. |
| POST /auth/forgot-password/verify-otp | Public | Returns a 10-minute reset token. | Unchanged — do not touch. |
| POST /auth/forgot-password/reset-pin | Reset token | Sets new PIN. | Unchanged — do not touch. |
| GET /auth/me | JWT | Returns buildUserResponse(user), which already includes isPhoneVerified. | Unchanged — this is how the app refreshes the flag. |

Why this is safe

buildUserResponse() in controllers/authController.js line 32 already returns isPhoneVerified, and the app's JobPoperUser interface (src/interface/interfaces.tsx line 5) already declares it. The data contract for the gate already exists end to end — it is simply never read by any screen today.

## 2.3 Where the verification state lives

| Location | Field | Current behaviour |
| --- | --- | --- |
| models/User.js line 12 | isPhoneVerified: Boolean, default false | Set to true once, at registration. Never read again anywhere in the backend. |
| models/PhoneVerification.js | phoneNumber, verificationCode, isVerified, attempts, expiresAt (TTL 10 min) | Transient OTP records. TTL index auto-deletes expired docs. |
| src/redux/slices/authSlice.ts line 28 | isPhoneVerified: boolean | Slice-level flag, set true on verifyPhone.fulfilled. Not the same as user.isPhoneVerified. |
| src/interface/interfaces.tsx line 5 | JobPoperUser.isPhoneVerified | Declared, returned by the API, read by exactly one screen: AdminUserDetailScreen (display only). |

## 2.4 Existing gating patterns to mirror

The app already has a well-established pattern for exactly this kind of gate, built around KYC (user.isVerified). The new phone gate should copy it rather than invent something new.

| Existing artefact | What to reuse |
| --- | --- |
| src/components/VerificationBottomSheet.tsx | RBSheet setup, gradient card, sheet height maths, variant switching, imperative open()/close() handle via forwardRef + useImperativeHandle. |
| src/components/PickupPreferencesBottomSheet.tsx | The precedent for 'block the action, open a sheet, make the user tap the CTA again afterwards'. |
| src/components/ShowInterestSheet.tsx | Modal + keyboard-height handling, inline error text, submitting state. |
| src/redux/slices/verificationSlice.ts | Slice shape for a status-plus-dismissal gate. |
| src/hooks/useAlertModal.tsx | Consistent error alerts. |

## 2.5 Dead and misleading code found during the audit

- src/navigation/screens/OTPScreen.tsx is a mock. handleVerifyOtp() runs a setTimeout and accepts any 6 digits. It is registered as the route 'OTP' and reachable only from RegisterScreen.tsx line 33, which is itself unreachable from the live navigation graph.

- authSlice.ts verifyPhone.fulfilled reads response.data.token and calls setAuthToken(). The backend's verifyPhoneNumber never returns a token, so this branch has never executed.

- PhoneVerification records are written but the User flag is authoritative. After this change the PhoneVerification collection stays purely transient, which is correct.

Note

None of the above is on the critical path. Cleaning it up is optional and listed in Section 10 as out-of-scope tidying, so this change stays reviewable.

# 3. Target Design

## 3.1 New signup flow

SignupPhoneScreen.tsx

|- dispatch(checkPhone)             --->  POST /api/auth/check-phone

|        . exists === true  -> "This number is already registered" + Login CTA

|        . exists === false -> continue

|- dispatch(setPhoneNumber(E164))

+- navigate('CreatePinScreen')       <===  no OTP, no SMS, no Twilio cost

CreatePinScreen.tsx                         (unchanged file logic)

|- dispatch(registerUser)           --->  POST /api/auth/register

|        . no verification gate

|        . creates User with isPhoneVerified: false

+- BasicProfileScreen

Careful

Removing /auth/send-verification from signup also removes the 'Phone number already registered' error it used to raise. That check must be re-added via /auth/check-phone in SignupPhoneScreen, otherwise the user types a PIN twice and only then discovers the number is taken. This is the single easiest thing to get wrong in the whole change.

## 3.2 The in-app verification gate

One reusable sheet, one reusable hook, five call sites. The sheet has two views and never navigates away from the host screen.

User taps a gated action

|

v

ensurePhoneVerified(action)

|

+-- user.isPhoneVerified === true  ---->  run action() immediately

|

+-- false -> stash action as pendingAction, open PhoneVerifySheet

|

v

+------------------------------+

|  VIEW A . prompt             |

|    "Verify your number to    |

|     post a task"             |

|    +92 300 1234567 (locked)  |

|    [ Send code ]  [ Not now ] |

+---------------+--------------+

|  POST /auth/phone/send-otp

v

+------------------------------+

|  VIEW B . code (same sheet)  |

|    [ ][ ][ ][ ][ ][ ]        |

|    Resend in 60s             |

|    inline error line         |

+---------------+--------------+

|  POST /auth/phone/verify-otp

v

user.isPhoneVerified = true (redux)

sheet closes -> pendingAction() runs -> task posted

Note

The sheet is rendered by the host screen, so PostJobScreen's form state, JobDetailsScreen's scroll position and the ShowInterestSheet's draft price all survive verification untouched. This is why a bottom sheet is the right shape here and a navigation push is not.

## 3.3 Client state machine

| Status | Entered when | UI |
| --- | --- | --- |
| idle | Sheet closed, or opened fresh | View A. Send code button enabled. |
| sending | send-otp in flight | View A. Button shows spinner, disabled. Sheet not dismissable. |
| code_sent | send-otp resolved | View B. Boxes focused, 60s resend countdown running. |
| verifying | verify-otp in flight | View B. Boxes locked, spinner on button. |
| verified | verify-otp resolved | Success tick ~600ms, then close + resume pendingAction. |
| error | Either call rejected | Stay on current view. Inline error text. Boxes cleared and refocused on a code error. |

Careful

Do not auto-close the sheet on error and do not surface OTP errors through useAlertModal. A modal alert stacked on top of an RBSheet is a known source of z-index and dismissal bugs in this codebase. Errors belong inline, inside the sheet.

# 4. Critical Findings — Fix Before Release

Two issues were found in the existing OTP implementation. Neither is caused by this change, but this change is what makes them dangerous, because phone verification stops being a signup formality and becomes the trust gate for posting tasks and exposing phone numbers.

## 4.1 The test OTP 000000 is accepted in production

In services/twilioService.js:

const TEST_OTP = "000000";

const TEST_PHONE_NUMBER = "+923204099356";

function isTestOtpEnabled() {

// Hardcoded OTP for any phone. Set ALLOW_TEST_OTP=false to disable in production.

if (process.env.ALLOW_TEST_OTP === "false") return false;

return true;                       // ⛔ defaults to ENABLED

}

The backend .env file does not define ALLOW_TEST_OTP at all — it appears only as a commented-out line in the 'env exmpple' file. The variable is therefore undefined, the strict comparison to the string "false" fails, and the function returns true.

The practical consequence, in verifyCode():

const allowTestOtp =

enteredCode === TEST_OTP &&

(normalizedPhone === TEST_PHONE_NUMBER || isTestOtpEnabled());

if (allowTestOtp) { ...marks verified, returns success... }

BLOCKER — must fix before release

Anyone can verify any phone number they do not own by entering 000000. Today that only bypasses signup OTP. After this change it would let an attacker mark an arbitrary number as verified and then post tasks and pull other users' contact details. This must be fixed in the same release, not after.

### Fix

- Invert the default so the feature is opt-in: return process.env.ALLOW_TEST_OTP === "true";

- Additionally guard on environment so it can never be enabled in production: return process.env.NODE_ENV !== "production" && process.env.ALLOW_TEST_OTP === "true";

- Apply the same guard to the TEST_PHONE_NUMBER bypass, which currently works even when test OTP is switched off.

- Set ALLOW_TEST_OTP=false explicitly in the production .env as belt and braces.

- Verify by attempting 000000 against a real number on staging with NODE_ENV=production — it must be rejected.

## 4.2 NODE_ENV is set to development

The backend .env contains NODE_ENV=development. If that file is what the live server runs, several things behave in ways you would not want in production, including the twilioService dev-mode fallbacks that silently substitute a hardcoded code when Twilio is misconfigured.

Careful

Please confirm whether the production deployment uses this .env or a separate one. If it uses this one, NODE_ENV must be set to production before the environment guard in 4.1 can be relied on.

## 4.3 OTP endpoints are unauthenticated and unthrottled

send-verification and resend-verification are public and have no rate limiting. Each call costs money and can be triggered in a loop against any number. The new authenticated endpoints in Section 5.3 are rate limited per user; the legacy public ones should get an IP-keyed limiter in the same release.

# 5. Backend Implementation

Work is ordered so that each step is safe to deploy on its own. Steps 5.1 and 5.2 must go out together, and 5.1 must run first.

## 5.1 Migration — grandfather every existing user

- New file: scripts/backfillPhoneVerified.js

Every account that exists today went through OTP at signup, so all of them are legitimately verified. Backfilling the flag means no live user ever sees the new sheet, which is the core requirement that nothing breaks for people already using the app.

// scripts/backfillPhoneVerified.js

// Usage: node scripts/backfillPhoneVerified.js --dry-run

//        node scripts/backfillPhoneVerified.js

require('dotenv').config();

const mongoose = require('mongoose');

const User = require('../models/User');

(async () => {

const dryRun = process.argv.includes('--dry-run');

await mongoose.connect(process.env.MONGODB_URI);

const filter = { $or: [

{ isPhoneVerified: false },

{ isPhoneVerified: { $exists: false } },

]};

const affected = await User.countDocuments(filter);

const total    = await User.countDocuments({});

console.log(`[backfill] ${affected} of ${total} users need isPhoneVerified=true`);

if (dryRun) { console.log('[backfill] dry run — nothing written'); }

else {

const res = await User.updateMany(filter, { $set: { isPhoneVerified: true } });

console.log(`[backfill] modified ${res.modifiedCount}`);

}

await mongoose.disconnect();

process.exit(0);

})().catch(e => { console.error(e); process.exit(1); });

- Idempotent — safe to run twice.

- Uses updateMany, so Mongoose validators and pre-save hooks (including the PIN bcrypt hook) do not fire. This matters: a forEach + save() loop would re-hash every PIN and lock every user out.

- Take a database snapshot immediately before running it.

- Run --dry-run first and sanity-check the count against your known user total.

BLOCKER — must fix before release

Run this BEFORE deploying the modified register endpoint. If the order is reversed, users who sign up in the gap get isPhoneVerified: true from the backfill without ever verifying.

## 5.2 Modify register()

- File: controllers/authController.js, function register() at line 205. The gate to delete is at line 224; the hardcoded flag to change is at line 260.

Remove the hard gate and derive the flag instead of hardcoding it:

// ── REMOVE ────────────────────────────────────────────────────────────────

// const isVerified = await TwilioService.isPhoneVerified(phoneNumber);

// if (!isVerified) {

//   return res.status(400).json({

//     status: 'error',

//     message: 'Phone number must be verified before registration'

//   });

// }

// ── ADD ───────────────────────────────────────────────────────────────────

// Old app builds (<= 1.4.5) still verify by OTP before calling register.

// Honour that so they are not downgraded to unverified. New builds skip

// OTP here and verify later, in-app, via /auth/phone/verify-otp.

const alreadyVerified = await TwilioService.isPhoneVerified(phoneNumber);

const buildDoc = (code) => ({

phoneNumber,

pin,

isPhoneVerified: alreadyVerified,   // was: true (hardcoded)

isVerified: false,

...(code ? { referralCode: code } : {}),

});

Why this is safe

This one line is what keeps the store build working. A user on v1.4.5 completes OTP, calls register, isPhoneVerified() returns true, and they land verified exactly as before. A user on the new build never verified, gets false, and is prompted in-app. Both paths are correct with no version detection and no feature flag.

- Everything else in register() — referral code generation, the 11000 duplicate-key retry, JWT issuance, the response shape — is untouched.

## 5.3 New authenticated verification endpoints

New endpoints rather than reuse, because the existing public ones explicitly reject numbers that already belong to a registered user — which is precisely our case now.

| Endpoint | Auth | Contract |
| --- | --- | --- |
| POST /api/auth/phone/send-otp | JWT | No body. Always sends to req.user.phoneNumber — the client cannot supply a number. 200 → { status:'success', data:{ maskedPhone:'+92 *** *** 4567', resendAfterSeconds:60 } } 200 → also returned when already verified, with data.alreadyVerified:true (no SMS sent). |
| POST /api/auth/phone/verify-otp | JWT | Body { verificationCode }. 200 → { status:'success', data:{ user } } with the full buildUserResponse payload so the client can replace state.auth.user wholesale. 400 → { code:'INVALID_CODE' ¦ 'CODE_EXPIRED' ¦ 'MAX_ATTEMPTS' } |
| GET /api/auth/phone/status | JWT | Optional convenience. { status:'success', data:{ isPhoneVerified, maskedPhone } }. Can be skipped — GET /auth/me already carries the flag. |

### Route registration — routes/auth.js

const { otpSendLimiter, otpVerifyLimiter } = require('../middleware/rateLimit');

// ... existing public routes unchanged ...

router.use(protect);            // ← existing line, everything below is authenticated

router.post('/phone/send-otp',   otpSendLimiter,   sendMyPhoneOtp);

router.post('/phone/verify-otp', otpVerifyLimiter, verifyMyPhoneOtp);

router.get('/phone/status',                        getMyPhoneStatus);

### Controller sketch — controllers/authController.js

// @route POST /api/auth/phone/send-otp   @access Private

const sendMyPhoneOtp = asyncHandler(async (req, res) => {

const user = req.user;

if (user.isPhoneVerified) {

return res.status(200).json({

status: 'success',

message: 'Phone number is already verified',

data: { alreadyVerified: true, maskedPhone: maskPhone(user.phoneNumber) },

});

}

try {

await TwilioService.sendVerificationCode(user.phoneNumber);

return res.status(200).json({

status: 'success',

message: 'Verification code sent',

data: { maskedPhone: maskPhone(user.phoneNumber), resendAfterSeconds: 60 },

});

} catch (error) {

console.error('[PHONE-OTP] send failed', { userId: user._id, err: error.message });

return res.status(502).json({

status: 'error', code: 'OTP_SEND_FAILED',

message: 'We could not send the code right now. Please try again.',

});

}

});

// @route POST /api/auth/phone/verify-otp   @access Private

const verifyMyPhoneOtp = asyncHandler(async (req, res) => {

const user = req.user;

const { verificationCode } = req.body || {};

if (!/^\d{6}$/.test(String(verificationCode || ''))) {

return res.status(400).json({

status: 'error', code: 'INVALID_CODE',

message: 'Please enter the 6-digit code.',

});

}

if (user.isPhoneVerified) {

return res.status(200).json({

status: 'success', message: 'Already verified',

data: { user: buildUserResponse(user) },

});

}

try {

await TwilioService.verifyCode(user.phoneNumber, String(verificationCode));

} catch (error) {

const msg = error.message || '';

const code = /expired|attempts/i.test(msg) ? 'CODE_EXPIRED' : 'INVALID_CODE';

return res.status(400).json({ status: 'error', code, message: msg || 'Invalid code' });

}

user.isPhoneVerified = true;

await user.save();

await populateServiceCategories(user);

return res.status(200).json({

status: 'success',

message: 'Phone number verified successfully',

data: { user: buildUserResponse(user) },

});

});

Why this is safe

user.save() here is safe, and this was checked rather than assumed. models/User.js line 212 opens the pre-save hook with `if (!this.isModified('pin')) return next();`, so setting only isPhoneVerified never re-hashes the PIN. Additionally, protect middleware loads req.user via User.findById(...).select('-pin'), so the pin path is not even present on the document. No user can be locked out by this save.

## 5.4 Server-side enforcement middleware

The bottom sheet is a UX affordance, not a security control. A modified client can call the API directly, so the same rule is enforced server side.

// middleware/requirePhoneVerified.js

const requirePhoneVerified = (req, res, next) => {

// Kill switch — leave unset/true in normal operation.

if (process.env.ENFORCE_PHONE_VERIFICATION === 'false') return next();

if (req.user && req.user.isPhoneVerified) return next();

return res.status(403).json({

status: 'error',

code: 'PHONE_NOT_VERIFIED',

message: 'Please verify your phone number to continue.',

});

};

module.exports = { requirePhoneVerified };

| Applied to | Why |
| --- | --- |
| POST /api/jobs (routes/jobs.js) | Task creation. Currently protect + uploadJobFiles + createJob. |
| POST /api/jobs/:id/interest | Show interest. Already has an isProfessional guard inside showInterestInJob — add the phone guard alongside it. |
| POST /api/businessProfiles | Business profile creation. |

- Deliberately NOT applied to any GET route. Browsing tasks, viewing details and reading business listings stay open — gating reads would be a visible, breaking regression.

- Not applied to PUT/DELETE on jobs or business profiles. Editing or removing something you already created should not be blocked; only creation is gated.

- The 'contact / call' gate is client-side only, because no API call happens when the user taps Call — the number is already in the job payload. Section 10 covers hardening that.

Why this is safe

Because the migration marks all existing users verified, no shipped v1.4.5 client can ever receive this 403. Enforcement is therefore safe from day one. ENFORCE_PHONE_VERIFICATION exists purely as a kill switch if something unexpected surfaces in production.

## 5.5 Rate limiting

express-rate-limit is already installed and middleware/rateLimit.js already exports a make(windowMs, max) helper keyed by user id with an IP fallback. Add two limiters:

// middleware/rateLimit.js — add to module.exports

otpSendLimiter:   make(15 * 60 * 1000, 3),   // 3 sends   / 15 min / user

otpVerifyLimiter: make(15 * 60 * 1000, 10),  // 10 checks / 15 min / user

// Also recommended for the legacy public endpoints (IP-keyed):

publicOtpLimiter: make(15 * 60 * 1000, 5),

- The existing handler already returns 429 with code: 'RATE_LIMITED', which the client maps to a friendly message.

- 3 sends per 15 minutes pairs correctly with the client's 60-second resend countdown: a user can legitimately resend twice, then must wait.

## 5.6 Error code contract

| code | HTTP | Cause | Client behaviour |
| --- | --- | --- | --- |
| INVALID_CODE | 400 | Wrong 6 digits | Inline: 'That code is not correct.' Clear boxes, refocus first. |
| CODE_EXPIRED | 400 | Expired or 5 attempts used | Inline: 'Code expired. Tap Resend.' Force resend countdown to 0. |
| OTP_SEND_FAILED | 502 | Twilio threw | Inline: 'Could not send the code. Try again.' Stay on View A. |
| RATE_LIMITED | 429 | Limiter tripped | Inline: 'Too many attempts. Try again in a few minutes.' Disable send. |
| PHONE_NOT_VERIFIED | 403 | Gated route, unverified | Open the sheet. Should be unreachable via the UI — treat as a safety net. |
| ACCOUNT_BLOCKED | 403 | Admin blocked account | Already handled globally by the axios interceptor. Do not add new handling. |

# 6. Frontend Implementation

## 6.1 New files

| File | Responsibility |
| --- | --- |
| src/api/phoneVerificationApis.tsx | sendMyPhoneOtpApi(), verifyMyPhoneOtpApi(code). Follows the existing authApis error-unwrapping style, and additionally preserves error.response.data.code onto the thrown Error (same trick completeProfileApi already uses for REFERRAL_CODE_INVALID). |
| src/redux/slices/phoneVerificationSlice.ts | The status machine from 3.3, the two thunks, resend cooldown timestamp, error + errorCode. |
| src/components/PhoneVerifySheet.tsx | The two-view bottom sheet. forwardRef + useImperativeHandle exposing open()/close(), mirroring VerificationBottomSheet. |
| src/hooks/useRequirePhoneVerified.ts | ensurePhoneVerified(action) plus the sheet ref and props. The single integration surface for all five call sites. |

## 6.2 phoneVerificationSlice

interface PhoneVerificationState {

status: 'idle' | 'sending' | 'code_sent' | 'verifying' | 'verified' | 'error';

error: string | null;

errorCode: string | null;      // INVALID_CODE | CODE_EXPIRED | RATE_LIMITED | ...

resendAvailableAt: number | null;   // epoch ms; drives the countdown

maskedPhone: string | null;

reason: GateReason | null;     // 'post_job' | 'contact' | 'show_interest' | 'business_profile'

}

export const sendMyPhoneOtp   = createAsyncThunk('phoneVerification/send',   ...);

export const verifyMyPhoneOtp = createAsyncThunk('phoneVerification/verify', ...);

// reducers: openGate(reason), resetGate(), clearOtpError()

- On verifyMyPhoneOtp.fulfilled, dispatch into authSlice so state.auth.user.isPhoneVerified flips. Add a reducer to authSlice:

// src/redux/slices/authSlice.ts — new reducer

setUser: (state, action: PayloadAction<JobPoperUser>) => { state.user = action.payload; },

// or, narrower and safer:

markPhoneVerified: (state) => {

if (state.user) state.user = { ...state.user, isPhoneVerified: true };

state.isPhoneVerified = true;

},

Careful

Use the whole user object returned by verify-otp rather than only flipping the boolean, so the client cannot drift from the server. Falling back to dispatch(getCurrentUser()) also works but costs an extra round trip before the pending action resumes.

- Register the slice in src/redux/store.ts alongside verification, jobVerification and the others.

- Reset on logout. authSlice's clearAuth and logoutUser.fulfilled must also clear this slice, or a second user on the same device inherits a stale 'verified' status. Add it to src/redux/middleware/authMiddleware.ts if that is where cross-slice resets already live.

## 6.3 PhoneVerifySheet

- Built on RBSheet, copying the customStyles, wrapper colour, draggableIcon and height maths from VerificationBottomSheet.tsx.

- Two heights: roughly 0.42 of window height for View A, roughly 0.58 for View B, both clamped exactly as the existing sheet does.

- 6 TextInputs with the auto-advance, backspace-to-previous and auto-submit-on-sixth-digit behaviour lifted from PhoneVerificationScreen.tsx (handleCodeChange / handleKeyPress). That logic is proven — copy it rather than rewriting.

- Keyboard handling: copy the keyboardWillShow/keyboardDidShow lift from ShowInterestSheet.tsx so the boxes are not covered on either platform.

- closeOnPressMask={false} while status is 'sending' or 'verifying', so a backdrop tap cannot orphan an in-flight request.

- Countdown timer stored as a target timestamp, not a decrementing counter, so backgrounding the app does not freeze it. Clear the interval on unmount — PhoneVerificationScreen already demonstrates the correct cleanup pattern.

- The phone number is displayed read-only and masked. There is no edit affordance, per the agreed scope.

## 6.4 useRequirePhoneVerified

const { ensurePhoneVerified, phoneSheet } = useRequirePhoneVerified();

// in a handler:

if (!ensurePhoneVerified('post_job', submitJob)) return;

submitJob();

// at the bottom of the screen's JSX:

{phoneSheet}

- ensurePhoneVerified(reason, action) returns true and does nothing when user.isPhoneVerified is true.

- When false, it stores action in a ref, dispatches openGate(reason), opens the sheet and returns false.

- On success the hook closes the sheet, waits ~150ms for the close animation (the delay VerificationBottomSheet already uses before navigating), then invokes the stored action.

- If the user dismisses without verifying, the stored action is discarded. Nothing runs behind their back.

Note

Storing the pending action in a ref rather than redux is deliberate — it is a closure over local component state (form values, the selected job) and is not serialisable. Redux holds only the reason string and the status.

## 6.5 Integration points — exact call sites

| File | Line (approx) | Change |
| --- | --- | --- |
| PostJobScreen.tsx | 435 | In handleSubmit: keep all existing field validation first, then insert the gate immediately before the try block that assembles jobData. Validating first means the resumed action submits a form already known to be valid. |
| JobDetailsScreen.tsx | 244 | handleContact: insert after ensureProfessionalOrPrompt() returns true, before the contactInfo lookup. |
| JobDetailsScreen.tsx | 290 | handleShowInterest: insert after ensureProfessionalOrPrompt(), BEFORE the existing !user?.isVerified KYC sheet check at line 297. Phone verification is the cheaper gate — asking for a 60-second OTP before a document upload is the better order. |
| JobDetailsScreen.tsx | 1573 | handleContactPress inside the interested-workers list — this is the poster tapping an applicant's number. Same gate. |
| AddBusinessProfileScreen.tsx | 337 | handleSubmit: insert alongside the existing !user?.isVerified check at line 338. Decide precedence — recommend phone gate first, same reasoning as above. |
| AddBusinessProfileScreen.tsx | 173 | The mount effect currently auto-opens the KYC sheet for unverified users after a 250ms timer. Ensure two sheets cannot open simultaneously; open at most one, phone first. |
| BusinessProfilesScreen.tsx | 162 | handleAddPress: insert before the existing KYC check. |
| SignupPhoneScreen.tsx | 45–85 | Replace the sendPhoneVerification dispatch with checkPhone, then navigate straight to CreatePinScreen. See 6.6. |

BLOCKER — must fix before release

JobDetailsScreen.tsx and AddBusinessProfileScreen.tsx will each host two bottom sheets. RBSheet instances do not coordinate. Add an explicit guard so only one is ever open, and never call open() on one inside the other's onClose without the existing 150ms setTimeout pattern.

## 6.6 SignupPhoneScreen — the replacement

const handlePhoneSubmit = async () => {

const formattedPhoneNumber = toE164(phoneNumber, callingCode);

// ... existing empty + isValidE164 validation, unchanged ...

try {

// Preserves the 'already registered' error that /send-verification

// used to raise. Without this the user only finds out after

// entering and confirming a PIN.

const result = await dispatch(checkPhone(formattedPhoneNumber)).unwrap();

if (result?.data?.exists) {

showAlert({

title: 'Number already registered',

message: 'This phone number already has an account. Please log in instead.',

type: 'info',

buttons: [

{ label: 'Cancel', variant: 'secondary' },

{ label: 'Login', onPress: () => navigation.navigate('LoginScreen') },

],

});

return;

}

dispatch(setPhoneNumber(formattedPhoneNumber));

navigation.navigate('CreatePinScreen');   // ← was PhoneVerificationScreen

} catch (error) {

// ... existing error alert, unchanged ...

}

};

- The 'Step 2 of 3' badge on PhoneVerificationScreen and any equivalent step copy on CreatePinScreen / BasicProfileScreen should be renumbered — signup is now two steps before the profile.

- The Loader message 'Sending verification code...' becomes something like 'Checking number...'.

- The subtitle 'Start with your phone number, verify it, and continue...' must be reworded — it now describes a step that no longer exists.

- PhoneVerificationScreen stays registered in the navigator. It is no longer reachable from signup, but leaving the route costs nothing and removing it is a needless diff in a live app.

## 6.7 Copy

| Gate | Sheet title | Body |
| --- | --- | --- |
| post_job | Verify your number to post a task | Task seekers need a reachable number to contact you. We'll send a 6-digit code to {maskedPhone}. |
| contact | Verify your number to view contact details | We verify numbers before sharing contact details, so everyone on MakeMy Task can be reached. We'll send a 6-digit code to {maskedPhone}. |
| show_interest | Verify your number to show interest | Task posters need to be able to call you back. We'll send a 6-digit code to {maskedPhone}. |
| business_profile | Verify your number to add a business | Customers will use this number to reach your business. We'll send a 6-digit code to {maskedPhone}. |

- Primary button: 'Send code' → 'Sending...' → (View B) 'Verify'.

- Secondary button: 'Not now' — never 'Cancel'. It closes the sheet without penalty.

- View B subtitle: 'Enter the 6-digit code sent to {maskedPhone}'.

- Resend: 'Resend code in 58s' → 'Resend code' as a tappable link.

## 6.8 Error handling matrix

| Situation | Detection | User sees |
| --- | --- | --- |
| No network | error.message === 'Network Error' | Inline: 'No internet connection. Please check and try again.' Send button stays enabled. |
| Server timeout | error.code === 'ECONNABORTED' | Inline: 'The server took too long. Please try again.' |
| Wrong code | 400 INVALID_CODE | Inline red text under the boxes. Boxes cleared, first refocused. Attempt counter shown after the second failure. |
| Expired code | 400 CODE_EXPIRED | Inline: 'That code has expired.' Resend countdown forced to 0 so Resend is immediately tappable. |
| Too many attempts | 429 RATE_LIMITED | Inline: 'Too many attempts. Please try again in a few minutes.' Both buttons disabled. |
| Twilio down | 502 OTP_SEND_FAILED | Inline: 'We could not send the code right now.' Stay on View A, Send stays enabled. |
| Token expired mid-flow | 401 | Existing global behaviour. Do not add sheet-specific handling. |
| Account blocked | 403 ACCOUNT_BLOCKED | Existing axios interceptor forces logout. Sheet must unmount cleanly — verify no setState-after-unmount warning. |
| User backgrounds app | AppState change | Countdown is timestamp-based, so it resolves correctly on return. No special handling needed. |
| Double-tap Send | status === 'sending' | Button disabled. No duplicate SMS, no duplicate charge. |

# 7. Rollout Sequence

Ordered so that at no point is a shipped app build talking to an incompatible server.

| # | Step | Detail | Rollback |
| --- | --- | --- | --- |
| 1 | Fix the test-OTP default | Section 4.1. Deploy on its own. Nothing depends on it. | Revert one function. |
| 2 | Snapshot the database | Full backup immediately before step 3. | n/a |
| 3 | Run the backfill (dry run, then live) | scripts/backfillPhoneVerified.js. Verify the modified count matches expectation. | Restore snapshot. Or set every user back — but no user is harmed by the flag being true, since that is today's behaviour. |
| 4 | Deploy backend | Modified register + new /auth/phone/* routes + limiters. Do NOT wire requirePhoneVerified into any route yet. | Redeploy previous build. Old app still works either way. |
| 5 | Smoke test on the live backend | Old build: full signup with OTP still succeeds and lands verified. New endpoints return 401 without a token. | n/a |
| 6 | Ship the app build | Staged rollout if the store supports it. All app-side changes in one release. | Halt rollout. Backend is backward compatible, so a halted release leaves everyone on the old, working flow. |
| 7 | Enable enforcement | Add requirePhoneVerified to the three POST routes. Only after the app build is out and stable. | ENFORCE_PHONE_VERIFICATION=false and restart — no redeploy. |
| 8 | Monitor | Section 7.1. | n/a |

## 7.1 What to watch after release

- Registration completion rate — the whole point. Expect it to rise.

- Twilio spend — should fall, since OTPs are now sent only to users who take a gated action.

- Count of users with isPhoneVerified: false — a healthy number means people are browsing before committing, which is the intended behaviour.

- Rate of 403 PHONE_NOT_VERIFIED responses — should be near zero. Anything above noise means a gate is missing from a client call site.

- OTP verify failure rate — a spike suggests SMS delivery problems in a particular region.

# 8. Regression Test Matrix

Your explicit requirement was that nothing breaks. These are the flows that touch the code being changed, plus the new paths. Every row must be executed against staging before the app build is submitted.

## 8.1 Must not break — existing flows

| # | Flow | Expected result |
| --- | --- | --- |
| R1 | Existing user logs in with phone + PIN | Unchanged. No OTP. Lands on HomeTabs or BasicProfileScreen per isProfileComplete. |
| R2 | Existing user posts a task | No sheet appears. isPhoneVerified is true from the backfill. |
| R3 | Existing user taps Contact on a task | Number shown, dialler opens. No sheet. |
| R4 | Existing user shows interest | ShowInterestSheet opens directly. Professional and KYC gates behave exactly as before. |
| R5 | Existing user creates a business profile | KYC sheet behaviour unchanged. No phone sheet. |
| R6 | Forgot PIN, end to end | ForgotPinScreen → VerifyOtpScreen → CreateNewPinScreen → login with new PIN. Completely untouched by this change — confirm explicitly. |
| R7 | Change PIN from Profile | Unchanged. |
| R8 | Old app build (v1.4.5) signs up against the new backend | OTP screen still appears, code still verifies, register succeeds, and the resulting user has isPhoneVerified: true. |
| R9 | Old app build performs every gated action | All succeed. The user is verified, so requirePhoneVerified passes. |
| R10 | Admin panel user detail | The Phone Verified row renders correctly for both true and false users. |
| R11 | Blocked account | 403 ACCOUNT_BLOCKED still forces logout via the axios interceptor, including if it fires while the phone sheet is open. |
| R12 | Referral code applied at signup | completeProfile referral path unaffected — register's referral generation is untouched. |

## 8.2 New behaviour

| # | Scenario | Expected result |
| --- | --- | --- |
| N1 | New signup, happy path | Phone → PIN → Profile. No SMS sent. User created with isPhoneVerified: false. |
| N2 | New signup with an already-registered number | Blocked at the phone screen with a Login CTA. User never reaches the PIN screen. |
| N3 | Unverified user posts a task | Sheet opens, code sent, verified in-sheet, sheet closes, the task posts automatically with all form data intact. |
| N4 | Same, but user dismisses the sheet | Nothing is posted. Form data still intact. Tapping Post again reopens the sheet. |
| N5 | Unverified user taps Contact | Sheet opens. After verification the contact alert appears without a second tap. |
| N6 | Unverified user shows interest on a pickup task | Phone gate, then the existing pickup-preferences gate, then ShowInterestSheet. Verify the sheets do not collide. |
| N7 | Unverified user adds a business profile | Phone gate, then the KYC gate. Only one sheet visible at a time. |
| N8 | Wrong code entered three times | Inline errors, boxes cleared each time, no crash, no navigation. |
| N9 | Resend before the countdown ends | Link is not tappable. No request fired. |
| N10 | Four sends within 15 minutes | Fourth returns 429 and the sheet shows the throttle message. |
| N11 | Airplane mode during send | Inline network error. Sheet stays open. Retry works once connectivity returns. |
| N12 | Backgrounding the app mid-countdown for 2 minutes | On return the countdown has correctly elapsed and Resend is available. |
| N13 | Verify on device A, then act on device B | Device B receives isPhoneVerified: true on its next GET /auth/me. Confirm the app refreshes user state on focus. |
| N14 | Direct API call to POST /jobs without verification | 403 PHONE_NOT_VERIFIED. Confirms the server-side gate. |
| N15 | Logout, then login as a different unverified user | Phone verification slice is reset. The second user is correctly prompted. |
| N16 | Verify, then immediately post, contact and show interest | No further sheets. One verification covers all gates. |

# 9. Risks and Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Backfill runs after the register change, leaving a window where new users are wrongly marked verified | High | Strict ordering in Section 7. The backfill filter targets existing users only; run it before the deploy and re-check the count afterwards. |
| user.save() in verify-otp re-hashes the PIN and locks users out | Closed | Checked during the audit: models/User.js line 212 guards the hook with isModified('pin'), and req.user is loaded with .select('-pin'). Not a risk. R1 still covers it as a smoke test. |
| Two RBSheets open at once on JobDetailsScreen / AddBusinessProfileScreen | Medium | Single-sheet guard in the hook. Covered by N6 and N7. |
| Old store build stops working | High | No endpoint removed; register derives the flag rather than requiring it. Covered by R8 and R9. |
| Fake accounts rise now that signup is frictionless | Medium | Every value-bearing action still requires verification. Monitor the unverified-user count. A registration-level rate limit can be added later if abuse appears. |
| Users abandon at the gate instead of at signup | Medium | Copy explains the benefit rather than stating a rule, and the sheet resumes the action automatically so the effort is not wasted. Track gate-open versus gate-complete. |
| 000000 bypass ships alongside the new trust model | Critical | Section 4.1 is a release blocker, not a follow-up. |
| Twilio outage now blocks task posting rather than only signup | Medium | Distinct 502 OTP_SEND_FAILED with a retry-friendly message. ENFORCE_PHONE_VERIFICATION=false is the emergency valve. |
| Form data lost when the sheet opens on PostJobScreen | Medium | A sheet is a sibling of the form, not a navigation push, so state survives. Explicitly covered by N3 and N4. |

# 10. Open Questions and Out of Scope

## 10.1 Needs your decision

- Gate ordering. Where both apply, should the phone gate come before the KYC (document) gate? This plan assumes yes, on the grounds that a 60-second OTP is far less to ask than a selfie and an ID upload.

- Does the production server use the .env in the repository? If so, NODE_ENV=development needs correcting before the environment guard in 4.1 is meaningful.

- Should a user who never verifies be nudged elsewhere — a Profile banner, for example — or only ever at the point of action? This plan does the latter only.

- Is the /auth/phone/status endpoint wanted, or is GET /auth/me sufficient? The plan treats it as optional.

## 10.2 Deliberately out of scope

- Changing a phone number. The sheet shows the account number read-only, as agreed.

- Login OTP. Login stays phone + PIN.

- Hiding contact numbers in the API response for unverified users. Today getJobById returns contactInfo to any authenticated caller, so the contact gate is client-side only. Closing that properly means stripping the field server side — a larger change with its own regression surface. Recommended as a fast follow.

- Deleting the dead OTPScreen.tsx and RegisterScreen.tsx route, and the unreachable token branch in authSlice's verifyPhone.fulfilled. Zero risk to leave; keeps this diff reviewable.

- WhatsApp or voice-call OTP channels.

- Rewriting PhoneVerificationScreen to share code with the new sheet. Duplicating the six-box logic once is cheaper and safer than refactoring a screen that old builds still depend on.

Prepared for review. No code has been changed — implementation begins once this plan is signed off, and Section 4.1 should be treated as a prerequisite rather than a step.