IMPLEMENTATION PLAN

Force Close Task Feature

MakeMy Task (Jobpoper)

Prepared for: Hamid Raza — candev.agency

Date: September 9, 2026

Version: 1.0

# Table of Contents

# 1. Executive Summary

The client has identified a critical gap in the MakeMy Task platform: when a task reaches "In Progress" status (job_started), there is currently no mechanism for the task owner (client) to close or cancel it. The only path to resolution is the assigned worker entering the job completion PIN — meaning if a worker disappears, becomes unresponsive, or fails to deliver, the task remains stuck in "In Progress" indefinitely.

This document outlines the complete implementation plan for a "Force Close Task" feature that allows the task owner to close an in-progress task after a 24-hour waiting period, with a mandatory reason, full notification to both parties, and admin-panel visibility for tracking and dispute resolution.

# 2. Problem Statement

## 2.1 Current Behavior

The task lifecycle currently supports these status transitions:

- open → Default state when task is created

- open → job_started → Owner verifies worker by Worker ID and starts the task

- job_started → completed → Worker enters the 5-character Job Completion PIN

- open → cancelled → Owner cancels before a worker is assigned/started

Critical Gap: Once a task reaches "job_started" status, the ONLY exit is completion via PIN. The backend explicitly rejects cancellation attempts with: "Only open tasks can be cancelled".

## 2.2 Real-World Impact

As shown in the client's screenshot, a "House maid" task has been stuck in "In Progress" since 17/07/2026 — over 2 months — because the assigned worker never completed it. The task owner has no recourse except "Report an issue", which does not change the task status.

## 2.3 Desired Behavior

- After a task has been "In Progress" for 24+ hours, the task owner sees a "Close Task" button

- Tapping the button opens a bottom sheet (matching the existing app design patterns)

- The owner must enter a reason for closing the task

- The task status changes to "force_closed" and both parties are notified

- The admin panel shows force-closed tasks with full context (reason, timeline, parties)

# 3. Current Codebase Analysis

## 3.1 Tech Stack

| Layer | Technology | Key Details |
| --- | --- | --- |
| Frontend | React Native / Expo (TypeScript) | Redux Toolkit for state, Axios for API |
| Backend | Node.js / Express v5 | Mongoose ODM, JWT auth |
| Database | MongoDB | Mongoose schemas with enum validation |
| Notifications | Firebase Cloud Messaging | Push via firebase-admin SDK |
| Admin Panel | React SPA (Vite) | Served at /admin, single-file App.jsx |

## 3.2 Key Files to Modify

| File | Purpose | Changes Needed |
| --- | --- | --- |
| models/Job.js | Mongoose Job schema | Add force_closed status, forceCloseReason, forceClosedAt, forceClosedBy fields |
| controllers/jobController.js | Job API handlers (2784 lines) | Add forceCloseJob handler with 24-hour validation |
| routes/jobs.js | Express routes | Add POST /api/jobs/:id/force-close route |
| controllers/adminController.js | Admin handlers | Add getForceClosedJobs endpoint |
| routes/admin.js | Admin routes | Add GET /api/admin/force-closed-jobs route |
| models/Notification.js | Notification schema | Add job_force_closed type |
| admin-panel/src/App.jsx | Admin SPA | Add Force Closed Tasks section |
| src/api/jobApis.tsx | Frontend API layer | Add forceCloseJobApi function |
| src/redux/slices/jobSlice.ts | Redux slice | Add forceCloseJob thunk |
| src/components/ForceCloseTaskSheet.tsx | New component | Bottom sheet with reason input |
| src/navigation/screens/MyJobsScreen.tsx | Task list screen | Add Close Task button + 24hr check |
| src/navigation/screens/JobDetailsScreen.tsx | Task detail screen | Add Close Task button + 24hr check |
| src/interface/interfaces.tsx | TypeScript interfaces | Update Job interface with new fields |

## 3.3 Existing Bottom Sheet Patterns

The app uses two bottom sheet patterns. For the Force Close feature, we will follow the Modal-based pattern (Pattern A), which is used by CompleteJobSheet, ReportIssueSheet, and ShowInterestSheet:

- CompleteJobSheet — Modal with handleBar, header row (title + close icon), body, input, error/success banners, submit button. This is the closest template for our new sheet.

- ShowInterestSheet — Most polished implementation. Uses forwardRef + useImperativeHandle for open()/close(). Has keyboard-aware marginBottom tracking. This keyboard handling pattern is critical to avoid the overlay issue the client mentioned.

- ReportIssueSheet — Has description text input + image attachments. Good reference for the reason input field.

Keyboard Overlay Solution: ShowInterestSheet solves this by tracking keyboard height via Keyboard.addListener('keyboardDidShow'/'keyboardDidHide') and applying dynamic marginBottom to the sheet container. We must replicate this pattern.

# 4. Detailed Implementation Plan

## 4.1 Phase 1 — Backend API & Database

Estimated effort: 3–4 hours

### 4.1.1 Update Job Model (models/Job.js)

Add the following fields to the Job schema:

- status enum — Add 'force_closed' to the existing enum: ['open', 'job_started', 'completed', 'cancelled', 'force_closed']

- forceCloseReason — String, max 500 characters. Required when status is force_closed

- forceClosedAt — Date. Timestamp of when the force close happened

- forceClosedBy — ObjectId referencing the User who force-closed (the task owner)

### 4.1.2 Create Force Close Endpoint (controllers/jobController.js)

Route: POST /api/jobs/:id/force-close

Auth: protect + requirePhoneVerified

Validation logic:

- Verify the requesting user is the task owner (job.postedBy === req.user._id)

- Verify the task is in job_started status

- Verify 24-hour rule: Check that Date.now() - job.startedAt >= 24 * 60 * 60 * 1000. If less than 24 hours have passed, return 400 with message: "You can close this task after 24 hours of it being in progress. Time remaining: X hours Y minutes"

- Validate reason is present and non-empty (from request body)

On success:

- Set job.status = 'force_closed'

- Set job.forceCloseReason = reason

- Set job.forceClosedAt = Date.now()

- Set job.forceClosedBy = req.user._id

- Save the job

- Create in-app notification for the assigned worker (type: job_force_closed)

- Send FCM push notification to the assigned worker

- Return updated job object

### 4.1.3 Update Notification Model (models/Notification.js)

- Add 'job_force_closed' to the type enum

- Notification message template: "The task '{jobTitle}' has been closed by the client. Reason: {reason}"

### 4.1.4 Add Route (routes/jobs.js)

Add: router.post('/:id/force-close', protect, requirePhoneVerified, forceCloseJob)

Place this BEFORE the /:id catch-all routes to avoid parameter conflicts.

### 4.1.5 Update Existing Logic

- In getJobById: Ensure force_closed jobs are returned correctly with populated forceClosedBy

- In getUserJobs: Include force_closed tasks in user's job list

- In getAllJobs: Exclude force_closed from public listing (same as cancelled)

## 4.2 Phase 2 — Admin Panel

Estimated effort: 2–3 hours

### 4.2.1 Add Admin API Endpoint (controllers/adminController.js)

Route: GET /api/admin/force-closed-jobs

Returns paginated list of force-closed tasks with:

- Job title, description, category

- Task owner details (name, phone, email)

- Assigned worker details (name, phone, Worker ID)

- Force close reason

- Timeline: createdAt → startedAt → forceClosedAt (duration in progress)

- Search by job title, owner name, or worker name

- Sort by forceClosedAt (newest first by default)

### 4.2.2 Add Admin Job Detail Enhancement

Update getAdminJobById to include force close information when the job status is force_closed — return the forceCloseReason, forceClosedAt, and populated forceClosedBy user details.

### 4.2.3 Update Admin Panel UI (admin-panel/src/App.jsx)

- Add "Force Closed Tasks" menu item in the sidebar navigation

- Create ForceClosedJobs view with a table showing: Task Title, Owner, Worker, Reason (truncated), Closed Date, Duration In Progress, Actions (View Detail)

- Add a detail modal/page showing full reason, timeline, and both party details

- Add a force_closed count card on the Dashboard summary

- Update the existing Jobs list to include a status filter for force_closed

## 4.3 Phase 3 — Frontend (React Native)

Estimated effort: 4–5 hours

### 4.3.1 Update TypeScript Interfaces (interfaces.tsx)

Update the Job interface:

- Add 'force_closed' to the status union type

- Add forceCloseReason?: string

- Add forceClosedAt?: string | null

- Add forceClosedBy?: string | { _id: string; profile?: { firstName: string; lastName: string } } | null

### 4.3.2 Add API Function (jobApis.tsx)

Create forceCloseJobApi:

- export const forceCloseJobApi = async (jobId: string, reason: string)

- Method: POST to /jobs/${jobId}/force-close

- Body: { reason }

- Returns updated job object

### 4.3.3 Add Redux Thunk (jobSlice.ts)

- Create forceCloseJob async thunk calling forceCloseJobApi

- On fulfilled: update job in jobs, userJobs, and currentJob arrays — set status to force_closed

- Handle pending/rejected states for loading/error UI

### 4.3.4 Create ForceCloseTaskSheet Component

File: src/components/ForceCloseTaskSheet.tsx

Implementation details following the existing CompleteJobSheet + ShowInterestSheet patterns:

- Structure: Modal-based bottom sheet with forwardRef + useImperativeHandle exposing open()/close()

- Layout: Dim overlay → sheet container (borderTopLeftRadius: 24) → handleBar → header row ("Close Task" title + close icon) → warning text explaining why they're closing → TextInput for reason (multiline, 500 char max) → character counter → error banner → "Close Task" button (red/destructive color)

- Keyboard handling (critical): Use Keyboard.addListener('keyboardDidShow') and 'keyboardDidHide' events to track keyboard height. Apply dynamic marginBottom to the sheet container, exactly as ShowInterestSheet does. This prevents the keyboard from covering the input field.

- Validation: Reason must be at least 10 characters. Show inline error if too short.

- Submit flow: Dispatch forceCloseJob thunk → show loading spinner on button → on success show checkmark with "Task Closed" message → auto-close sheet after 1.5s → refresh job list

- Error handling: Show error banner for server errors (e.g., "24 hours haven't passed yet" with remaining time)

### 4.3.5 Update MyJobsScreen.tsx

Add the "Close Task" button to the task card when conditions are met:

- Visibility condition: item.status === 'job_started' && isOlderThan24Hours(item.startedAt)

- Helper function: Create isOlderThan24Hours(startedAt) that returns true if current time minus startedAt is >= 24 hours

- Button placement: Below the "Report an issue" button, same width, red/destructive styling

- Button text: "Close Task" with a clock or close icon

- On press: Call forceCloseSheetRef.current?.open(job)

- Status display: Add force_closed to getStatusText() → "Closed" and getStatusColor() → use a distinct color (e.g., dark red or gray)

- Sorting: Add force_closed to the status rank mapping (rank it same as cancelled: 3)

### 4.3.6 Update JobDetailsScreen.tsx

- Add the same "Close Task" button logic with 24-hour check

- When task is force_closed, show the reason and closed date in the detail view

- Hide the action button area when status is force_closed (same as cancelled)

### 4.3.7 Handle Edge Case — Under 24 Hours

When the task is in progress but less than 24 hours old, show a disabled/grayed-out "Close Task" button with helper text: "You can close this task after 24 hours. Available in: Xh Ym". This sets the user's expectation and prevents confusion.

# 5. Complete Data Flow

## 5.1 Force Close Flow (Happy Path)

- Step 1: Client opens "My Tasks" screen, sees an in-progress task older than 24 hours

- Step 2: "Close Task" button is visible (red). Client taps it

- Step 3: ForceCloseTaskSheet slides up from bottom with dim overlay

- Step 4: Client types reason (e.g., "Worker never showed up and is unreachable")

- Step 5: Client taps "Close Task" button in the sheet

- Step 6: Frontend dispatches forceCloseJob thunk → POST /api/jobs/:id/force-close with { reason }

- Step 7: Backend validates: owner check ✓, status is job_started ✓, 24 hours passed ✓, reason present ✓

- Step 8: Backend updates job: status → force_closed, saves reason/timestamp/user

- Step 9: Backend creates notification + sends FCM push to assigned worker

- Step 10: Frontend receives success → shows checkmark → auto-closes sheet → refreshes job list

- Step 11: Task card now shows "Closed" status badge

## 5.2 Admin Tracking Flow

- Step 1: Admin logs into admin panel at /admin

- Step 2: Dashboard shows force-closed task count alongside existing metrics

- Step 3: Admin clicks "Force Closed Tasks" in sidebar

- Step 4: Sees paginated table with all force-closed tasks, reasons, and parties involved

- Step 5: Admin can click into any task for full detail — timeline, reason, owner info, worker info

- Step 6: This data helps admin mediate any disputes and track patterns

# 6. Database Schema Changes

## 6.1 Job Model — New/Modified Fields

| Field | Type | Details |
| --- | --- | --- |
| status (modified) | String (enum) | Add 'force_closed' to enum: ['open', 'job_started', 'completed', 'cancelled', 'force_closed'] |
| forceCloseReason | String | Max 500 chars. Required when status = force_closed |
| forceClosedAt | Date | Timestamp of force close action |
| forceClosedBy | ObjectId (ref: User) | The user who force-closed the task (always the task owner) |

## 6.2 Notification Model — New Type

| Change | Current | Updated |
| --- | --- | --- |
| type enum | job_created, job_interest, job_started, job_completed, job_review, verification_review, business_profile_review, order_received | Add: job_force_closed |

Migration Note: MongoDB is schema-less, so existing documents are unaffected. The new fields will simply be undefined/null on existing jobs. The status enum update in Mongoose only affects validation on new saves. No data migration needed.

# 7. API Specification

## 7.1 Force Close Job

| Property | Value |
| --- | --- |
| Endpoint | POST /api/jobs/:id/force-close |
| Auth | Bearer Token (JWT) — task owner only |
| Middleware | protect, requirePhoneVerified |
| Content-Type | application/json |

Request Body:

- reason (string, required, 10–500 characters) — Why the task is being closed

Success Response (200):

- { success: true, job: { ...updatedJobObject } }

Error Responses:

- 401 — Not authenticated

- 403 — Not the task owner

- 400 — Task is not in job_started status

- 400 — 24 hours haven't passed yet (includes remaining time in message)

- 400 — Reason is missing or too short

- 404 — Job not found

## 7.2 Get Force-Closed Jobs (Admin)

| Property | Value |
| --- | --- |
| Endpoint | GET /api/admin/force-closed-jobs |
| Auth | Bearer Token (JWT) — admin role only |
| Middleware | protect, authorize('admin') |
| Query Params | page (default 1), limit (default 20), search (optional) |

Success Response (200):

- Array of force-closed jobs with populated owner, worker, and category

- Pagination metadata (total, page, pages)

# 8. UI/UX Specification

## 8.1 Close Task Button

- Location: MyJobsScreen task card and JobDetailsScreen

- Visibility: Only when status === 'job_started' AND startedAt is 24+ hours ago

- Style: Red outline button (matching "Report an issue" style but with red/destructive color)

- Icon: Close/X icon or clock icon

- Text: "Close Task"

- Disabled state: When < 24 hours, show disabled with countdown text below

## 8.2 ForceCloseTaskSheet Bottom Sheet

The sheet follows the exact same layout pattern as CompleteJobSheet to maintain design consistency:

- Overlay: Semi-transparent black backdrop (rgba(0,0,0,0.5)), tap to dismiss

- Sheet container: White background, borderTopLeftRadius: 24, borderTopRightRadius: 24

- Handle bar: Centered gray pill (40x4px) at the top

- Header row: "Close Task" title on left, X close icon on right

- Warning section: Light red/yellow info box explaining: "This will permanently close the task. The assigned professional will be notified."

- Reason input: Multiline TextInput, placeholder: "Why are you closing this task?", max 500 chars

- Character counter: "X/500" below the input, turns red near limit

- Submit button: Full-width red button: "Close Task". Loading spinner while submitting.

- Success state: Green checkmark with "Task Closed Successfully", auto-dismisses after 1.5s

- Keyboard handling: Dynamic marginBottom via Keyboard event listeners (from ShowInterestSheet pattern)

## 8.3 Force-Closed Task Display

- Status badge: "Closed" in dark gray or muted red background

- Task card: Shows same info as cancelled tasks, with the close reason visible

- Detail view: Shows "Task was closed by you" with reason and date

# 9. Implementation Order & Dependencies

| Step | Task | Depends On | Est. Time |
| --- | --- | --- | --- |
| 1 | Update Job model — add force_closed status + new fields | None | 30 min |
| 2 | Update Notification model — add job_force_closed type | None | 15 min |
| 3 | Create forceCloseJob controller handler | Step 1, 2 | 1.5 hours |
| 4 | Add route in routes/jobs.js | Step 3 | 10 min |
| 5 | Update existing job queries (getJobById, getUserJobs, getAllJobs) | Step 1 | 30 min |
| 6 | Create admin getForceClosedJobs endpoint | Step 1 | 1 hour |
| 7 | Add admin route in routes/admin.js | Step 6 | 10 min |
| 8 | Update admin panel UI (App.jsx) | Step 6, 7 | 2 hours |
| 9 | Update TypeScript interfaces (interfaces.tsx) | Step 1 | 15 min |
| 10 | Add forceCloseJobApi function (jobApis.tsx) | Step 4 | 15 min |
| 11 | Add forceCloseJob Redux thunk (jobSlice.ts) | Step 10 | 30 min |
| 12 | Create ForceCloseTaskSheet component | Step 11 | 2 hours |
| 13 | Update MyJobsScreen — add button + sheet integration | Step 12 | 1 hour |
| 14 | Update JobDetailsScreen — add button + sheet integration | Step 12 | 45 min |
| 15 | Update status display helpers (colors, text, sorting) | Step 9 | 20 min |
| 16 | End-to-end testing | All above | 2 hours |

Total estimated effort: 12–14 hours (2 working days)

# 10. Edge Cases & Error Handling

| Scenario | Handling |
| --- | --- |
| Worker completes task (enters PIN) WHILE owner is filling out force-close sheet | Backend checks status is still job_started before processing. Returns error "This task has already been completed". Sheet shows error; refreshes job data. |
| Owner opens force-close sheet, task crosses 24-hour mark during interaction | 24-hour check happens server-side, not client-side. Button visibility uses client-side check as UX convenience only. |
| Multiple rapid taps on Close Task submit button | Disable button immediately on first tap. Redux thunk tracks loading state. |
| Network failure during force-close request | Show error banner in sheet: "Network error. Please try again." Keep reason text so user doesn't have to retype. |
| Admin views force-closed task where owner/worker account was deleted | Use Mongoose populate with fallback: show "Deleted User" if referenced user no longer exists. |
| Task was started less than 1 minute ago | Button is hidden. Countdown shows "Available in: 23h 59m" |
| Very long reason text (edge of 500 char limit) | Frontend enforces maxLength on TextInput. Backend validates as secondary check. |
| Worker tries to complete task after force-close | Backend completeJob checks status is job_started. Returns error since status is now force_closed. |

# 11. Security Considerations

- Authorization: Only the job owner (postedBy) can force-close. Backend verifies identity — no one else, not even admin via this endpoint, can trigger it.

- Rate limiting: The existing rateLimit middleware on job routes applies. Consider adding stricter rate limiting on the force-close endpoint (e.g., 5 requests per hour per user).

- Input sanitization: The reason field must be sanitized to prevent XSS when displayed in the admin panel. Use the existing express-mongo-sanitize middleware.

- Time manipulation: The 24-hour check uses server time (Date.now()), not client-provided time. Clients cannot spoof the elapsed time.

- Audit trail: The forceClosedBy, forceClosedAt, and forceCloseReason fields create a permanent audit trail that cannot be edited after the fact.

# 12. Testing Checklist

## 12.1 Backend Tests

- Force-close succeeds for job_started task after 24 hours with valid reason

- Force-close fails when task is not job_started (open, completed, cancelled)

- Force-close fails when less than 24 hours have passed (returns remaining time)

- Force-close fails when user is not the task owner

- Force-close fails with missing or too-short reason

- Notification is created for the assigned worker

- Push notification is sent via FCM

- Admin endpoint returns force-closed jobs correctly with pagination

- Existing endpoints handle force_closed status correctly

## 12.2 Frontend Tests

- Close Task button appears only for job_started tasks older than 24 hours

- Close Task button is disabled/hidden for tasks under 24 hours

- Bottom sheet opens with correct layout and no keyboard overlay

- Reason validation works (minimum 10 characters)

- Submit button shows loading state and disables during API call

- Success state displays correctly with auto-dismiss

- Error states display correctly (network error, time not met, etc.)

- Task list updates correctly after force close

- Status badge shows "Closed" with correct color

## 12.3 Admin Panel Tests

- Force Closed Tasks section appears in sidebar

- Table loads with correct data and pagination

- Search works across job title, owner name, worker name

- Task detail modal shows full reason and timeline

- Dashboard count includes force-closed tasks

# 13. Future Enhancements (Out of Scope)

These items are not part of this implementation but should be considered for future releases:

- Worker dispute flow: Allow the worker to dispute a force-close and request admin review

- Auto-close: Automatically force-close tasks that have been in progress for X days (e.g., 7 days) with a system-generated reason

- Worker penalty tracking: Track how many times a worker's tasks were force-closed. Flag workers with repeated force-closes for admin review

- Refund integration: If payment is integrated in the future, trigger automatic refund on force-close

- Re-open as new task: Allow the owner to create a new task from a force-closed one, pre-filled with the same details

— End of Implementation Plan —