MakeMy Task

Client Feedback — Review & Implementation Plan

Feedback from Jagadeesh (WhatsApp, 24 Jul 2026)

Prepared for your review before implementation

Repos analysed: Jobpoper (React Native / Expo app) + jobpoper_backend (Node/Express)

# How to read this document

I have gone through every WhatsApp message and voice note, matched each one to the actual code, and grouped them below. Each point shows a Status tag so you can see at a glance what is new vs. what the client says is still broken.

NEW    A brand-new feature/change the client is requesting.

NOT FIXED    Client says this was requested before and is still not working. I confirmed it in the code.

NEEDS INPUT    I understood the intent but a decision or a runtime check is needed from you before coding.

UNCLEAR    Voice note was partly garbled / ambiguous. Listen again and confirm — my best guess is noted.

Every solution lists the exact file(s) and the lines/functions to change so implementation is quick once you approve. Nothing has been changed in the code yet.

# A. My Tasks screen (the poster's task list)

## 1. Sort tasks: In-Progress on top, Completed at the bottom

NOT FIXED

Client (voice note): “Always the in-progress job should be on top and the completed job should go to the bottom, because completed jobs are more — the ones I've done.”

My understanding: On the My Tasks list, order the cards so active work (Open / In-Progress) is shown first and Completed / Cancelled sink to the bottom.

Code check: In MyJobsScreen.tsx the list is rendered straight from Redux with no sorting — data={currentJobs} (~line 472). currentJobs (~line 410) is used as-is.

Solution: Add a sort before the FlatList that ranks by status priority, e.g. open/job_started → 0, completed → 1, cancelled → 2, keeping newest first inside each group. One small change in MyJobsScreen.tsx.

## 2. “Report an issue” button on In-Progress / Completed tasks

NEW

Client (screenshot + text): “If the job is in progress or completed, we must have a button called 'Report an issue'. When clicked, show a popup asking 'Please explain in detail what you wanted to report'. Have a text input and an option to attach images. This info must show on the user's summary page and for admin, so we can talk to the worker and, if needed, block his account from the admin app.”

My understanding: A full new feature. On tasks that are In-Progress or Completed, add a “Report an issue” button → modal with a description field + image attachments → saved to the backend → visible to the reporter and to admin → admin can then block the reported worker.

Code check: Searched the whole backend — there is no report-issue model, route or controller. There is also no admin “block user” endpoint (routes/admin.js has no toggle for isActive; the isActive field exists on models/User.js but nothing flips it). So this is genuinely not built yet.

Solution (full-stack):

- Backend: new models/Report.js (jobId, reportedBy, reportedWorker, description, images[], status, createdAt); new controllers/reportController.js + routes POST /api/reports (with image upload, reuse existing uploads/ middleware) and GET /api/reports (mine).

- Admin: GET /api/admin/reports list + detail, and a new PATCH /api/admin/users/:userId/block that sets isActive=false (plus a guard in authController to reject blocked users at login).

- App: a ReportIssueModal component (text + image picker, same pattern as the existing review/complete sheets), wired into the In-Progress/Completed cards in MyJobsScreen.tsx, plus a “My Reports” entry on the summary/profile.

- Admin panel UI (jobpoper_backend/admin-panel): a Reports list + a Block button on the user detail page.

NEEDS INPUT   Confirm: should “block” be a hard login block or just hide the worker from new jobs? And should the reporter see the status of their report (open/resolved)?

## 3. Hide the Delete button while a task is In-Progress

NOT FIXED

Client: “If the task is in progress, the delete option must be hidden.”

Code check: In MyJobsScreen.tsx (~lines 295–302) the Delete button renders for every status — it is outside any status condition, so it also shows on job_started tasks.

Solution: Wrap the Delete button so it only shows for safe statuses (e.g. open, cancelled, completed) and is hidden while status === 'job_started' / in-progress. Small conditional in MyJobsScreen.tsx.

## 4. Rename to “Job completion PIN” + remove the duplicated PIN/ID

NOT FIXED

Client: “This data is repeating. Write a 'Job completion PIN (Share this PIN with the professional once the job is completed)' and hide the job ID.”

Code check: In MyJobsScreen.tsx the same item.jobPin is printed twice: once as the plain “Job ID:” row (~lines 185–191) and again in the yellow “Task PIN” banner (~lines 224–233). That is the repetition the client sees.

Solution:

- Remove / hide the plain “Job ID:” row (lines 185–191).

- Relabel the banner to “Job completion PIN” with the helper line “Share this PIN with the professional once the job is completed” (jobPinLabel text, ~line 229).

NEEDS INPUT   The current banner only appears when status === 'job_started'. Confirm you still want it visible only during an active job (recommended) — not before it starts.

## 5. Label the assigned worker as “Assigned professional: <name>”

NEW

Client: “Update to 'Assigned' professional: Jagadeesh.”

Code check: The worker chip in MyJobsScreen.tsx (~lines 251–268) shows only the raw name (assignedWorker.profile.fullName). In JobDetailsScreen.tsx the section is titled “Selected Professional” (~line 735).

Solution: Prefix the chip / title with “Assigned professional: ” so it reads “Assigned professional: Jagadeesh” on both the card and the job detail. Text-only change.

## 6. Reduce spacing and make the Job ID bold

NEW

Client (screenshot): “Reduce spacing and keep the job id in bold.”

Code check: On the MakeMy Task card the jobIdText style uses fontWeight:'600' (semi-bold) with generous margins between rows in MyJobsScreen.tsx.

Solution: Set the Job ID to fontWeight:'bold' (700) and tighten the vertical margins/padding on the card rows. Pure styling change in MyJobsScreen.tsx. (Note: this pairs with point 4 — if the plain Job ID row is removed, “bold job id” likely refers to the PIN value, so we'll bold whichever ID stays.)

# B. Job Detail screen

## 7. Call option missing — worker must be able to call the customer after accepting

NOT FIXED

Client (2 screenshots + text): “Call option missing.”  “After accepting, show the contact number of the customer to call.”

My understanding: From the worker's side, once they've shown interest / been assigned to a job, they should get a Call button to reach the task poster. Today the call action mostly flows the other way (poster → worker).

Code check:

- In MyJobsScreen.tsx, renderInterestedJobCard (the worker's “My Interested Tasks”) has no call button at all.

- In JobDetailsScreen.tsx, for a non-owner the bottom CTA only calls the poster when responsePreference === 'direct_contact' (~line 1519 handleContact). For “show interest” jobs there's no call option after being accepted.

Solution: When the logged-in user is the assigned/interested worker on a started job, show a “Call customer” button that dials postedBy.phoneNumber (or externalContact.phoneNumber) via the existing Linking.openURL('tel:…') pattern. Add it to the interested card in MyJobsScreen.tsx and to the worker view of JobDetailsScreen.tsx.

NEEDS INPUT   Should the customer's number be visible to the worker only after the poster verifies & starts the job (safer), or as soon as the worker shows interest? Backend already has the number; it's a policy choice.

## 8. Normal job vs Pickup job — show the right details only

NEW

Client (2 screenshots): “This is a normal job, not pickup — so don't show the pickup preferences.”  “Same, if it's a pickup, don't show the experience and images at the bottom.”

My understanding: In the interested-worker details, gate the panels by job type: a normal job should hide the Pickup Service Preferences block; a pickup job should hide the professional experience + work-images block.

Code check: In JobDetailsScreen.tsx the expanded interested-user body shows the pickup prefs panel whenever hasPrefs is true (~lines 1374–1411) and the experience/work-images panel whenever the user is professional (~lines 1413–1451) — both can appear regardless of the job's type.

Solution: Gate them by currentJob.jobType: show pickup prefs only when jobType === 'Pickup'; show experience + work images only when jobType !== 'Pickup'. Two conditions in JobDetailsScreen.tsx. (Also apply the same rule to the “Selected Professional” card if it shows these.)

## 9. Notification opens the job, then bounces back to Home

NEEDS INPUT

Client (voice note): “When any user posts a job I get a notification. When I click it, it takes me to the job detail page and immediately throws me back to the home screen — it's not stable on the job detail. First time it opens the job detail then immediately goes back to home. We need to fix it so that once we click, it should stay on that page.”

My understanding: Tapping a push notification does navigate to the job detail, but something immediately resets the stack back to Home — especially on cold start (app was closed).

Code check: Deep-link navigation lives in navigationRef.ts → navigateFromPushPayload() and is fired from services/notifications/FcmHandler.native.tsx for background (onNotificationOpenedApp) and cold start (getColdStartNotificationOnce). The likely cause is a race: the deep-link navigate('JobDetailsScreen') runs before the app's initial/auth routing has finished mounting, so the auth/home redirect overrides it (or it fires twice).

Solution (proposed):

- Queue the pending deep-link and only run it after the navigator isReady() AND auth hydration/home mount is complete.

- De-duplicate: make sure the same payload isn't navigated from both the opened-app handler and the cold-start handler.

- Consider navigation.reset to [Home, JobDetails] so the back button is also correct.

NEEDS INPUT   This is a timing bug that needs a device test to confirm the exact trigger. Please confirm whether it happens on cold start (app fully closed), background, or both — that narrows the fix.

# C. Worker Profile screen

## 10. Show the verified selfie (not the profile photo) on the worker profile

NOT FIXED

Client (voice note): “When we go to the worker profile we need to show his selfie image — because the profile picture they can keep any random image, but the selfie is verified. If Jaga has entered [the ID], we should show that to the customer.”

My understanding: On the worker's public profile, display the admin-approved verification selfie as the avatar (fall back to profile photo only if no approved selfie), so customers see a trustworthy face.

Code check: In WorkerProfileScreen.tsx, displayImage (~line 107) uses profileImage || workerImage only — it never uses the selfie. Other places already prefer the selfie (e.g. VerifyWorkerSheet.tsx line 96 and the Selected Worker card in JobDetailsScreen.tsx), so the pattern exists — the profile screen just doesn't follow it.

Solution: Use verification.status === 'approved' ? verification.selfieImage : profileImage for the avatar in WorkerProfileScreen.tsx. Backend note: confirm the worker-reviews / worker-info endpoint returns verification.selfieImage — if not, add it to that response in jobController.

## 11. Back button from Worker Profile goes to Home instead of the previous screen

NEEDS INPUT

Client (voice note): “When I enter the worker ID and click view profile, it takes me to the profile — but when I click back, it again takes me to home. It should take me back to the screen where I clicked 'worker profile'.”

My understanding: From the “verify worker by ID → View Profile” flow, the back button should return to where they came from, not jump to Home.

Code check: The profile is opened from a bottom sheet (VerifyWorkerSheet.tsx ~line 185) inside MyJobsScreen. WorkerProfileScreen back uses navigation.goBack() (~line 268). If the screen sits in a different navigator/tab than the caller, goBack() can resolve to the tab's root (Home).

Solution (proposed): Verify which navigator WorkerProfileScreen is registered in vs. the caller; ensure it's pushed onto the same stack so goBack() returns correctly (or navigate with an explicit source and pop back to it).

NEEDS INPUT   Needs a navigation-tree check + device test to confirm the exact stack. I'll finalise the fix during implementation.

## 12. On the worker's OWN profile, hide the contact number / call action

UNCLEAR

Client (screenshots): “This is the worker app — so hide those two, as it's my own profile and number.”

My understanding (best guess): When a worker views their own profile, hide the “Contact / Call” action and the phone number (you don't call yourself). Show those only when someone else is viewing the profile.

Code check: Own profile is opened from ProfileScreen.tsx (~line 206, workerId: user.id). The exact “two” elements the client circled aren't 100% clear from the screenshot — likely the Call button + phone number on the profile/worker card.

Solution: Add an isOwnProfile = workerId === user.id check and hide the call/number elements when true.

UNCLEAR   Please confirm exactly which two elements to hide (Call button + phone number?) and on which screen, so I hide the right ones.

## 13. After a review is given, show it inline (so it isn't re-entered) + worker can see reviews in summary

NEW

Client (screenshots): “Once the review is given, show the review provided in this screen so the user won't [re-enter] the review later if there is anything wrong.”  “As a worker, I can also see the reviews in the summary page.”

My understanding: After the poster submits a review, display that submitted rating + comment right there on the task/summary (instead of only offering the “Leave a Review” button), and let the worker see reviews from their summary too.

Code check: Reviews are stored in models/Review.js (one per job). In MyJobsScreen.tsx a completed+unreviewed job shows a “Leave a Review” button (~lines 272–281); once isReviewed it just disappears — the given review isn't shown back. The Selected Professional card in JobDetailsScreen.tsx shows the aggregate rating, not the specific review left for this job.

Solution:

- Backend: include this job's review (rating + comment) in the job detail / my-jobs response (join Review by jobId) — in jobController.

- App: when isReviewed === true, replace the “Leave a Review” button with a read-only review card (stars + comment) in MyJobsScreen.tsx and on the summary in JobDetailsScreen.tsx.

NEEDS INPUT   Should the poster be able to edit a review after submitting (client hints “if there is anything wrong”), or is read-only display enough? Editing needs an extra endpoint.

# D. Points I could not fully decode — please re-check

A few voice notes were partly garbled in transcription. I've listed my best interpretation above where possible, but please listen again and confirm these so I don't build the wrong thing:

- Point 9 (notification bounce): needs a device test to confirm cold-start vs background trigger.

- Point 11 (back button): needs confirmation of the exact previous screen expected.

- Point 12 (“hide those two”): the two circled elements on the own-profile screenshot aren't fully clear.

- Any other item in the long first screenshot thread: if there's a message I didn't cover here, forward that specific screenshot and I'll add it.

# E. Summary table

| # | Point | Area | Status |
| --- | --- | --- | --- |
| 1 | Sort: in-progress on top, completed bottom | My Tasks | NOT FIXED |
| 2 | Report an issue (+admin block) | Full-stack | NEW |
| 3 | Hide Delete while in-progress | My Tasks | NOT FIXED |
| 4 | “Job completion PIN” + remove duplicate ID | My Tasks | NOT FIXED |
| 5 | Label “Assigned professional: <name>” | My Tasks / Detail | NEW |
| 6 | Bold Job ID + reduce spacing | My Tasks | NEW |
| 7 | Call customer after accepting | Job Detail | NOT FIXED |
| 8 | Normal vs Pickup — correct panels only | Job Detail | NEW |
| 9 | Notification bounces to Home | Notifications | NEEDS INPUT |
| 10 | Show verified selfie on profile | Worker Profile | NOT FIXED |
| 11 | Back button returns to Home wrongly | Navigation | NEEDS INPUT |
| 12 | Hide contact on own profile | Worker Profile | UNCLEAR |
| 13 | Show given review inline / editable | Reviews | NEW |

Next step: review this plan, tell me which points to change / confirm the NEEDS-INPUT & UNCLEAR items, and approve. I'll then implement in the order you prefer.

F. Confirmed Decisions & Go-Ahead (24 Jul 2026)

Aap ne review kar ke ye decisions confirm kar diye. In ke mutabiq saray NEEDS-INPUT / policy points ab final hain aur implementation shuru ho rahi hai (kuch pending nahi choda).

- Point 2 — Report an Issue / Block: HARD block. Admin worker ko block kare to uska isActive=false ho, wo turant logout ho jaye, aur jab dobara login kare to modal dikhe “You are blocked”. Reporter ko apni report ka status (Open / Resolved) bhi dikhega (recommended).

- Point 4 — Job completion PIN banner: Banner sirf active job ke doran (status === 'job_started') dikhe — confirmed (recommended). Job start hone se pehle nahi.

- Point 7 — Call customer: Customer ka number worker ko sirf tab dikhe jab poster ne job verify & start kar diya ho — confirmed. Sirf interest dikhane par nahi.

- Point 9 — Notification bounce: Cold-start (app killed) par hota hai. Fix: fixed 500ms timeout hata kar pending deep-link ko app-ready hone ke baad consume karna + de-duplicate.

- Points 11 & 12 (back button, own-profile contact): Best-interpretation ke mutabiq implement kar raha hoon; device test ke baad fine-tune kar lunga.

DECISION STATUS: Saray points APPROVED — implementation in progress.

Implementation order: (1) Chhote UI fixes — points 1, 3, 4, 5, 6, 8.  (2) Notification — point 9.  (3) Call customer — point 7.  (4) Worker profile — points 10, 11, 12.  (5) Reviews inline — point 13.  (6) Report + admin block full-stack — point 2.